## Slide 1
Bhawana LMS
CEO-ready platform overview
Architecture, deployment, operating model, security, roadmap, and future challenges
Originate
Approve
Disburse
Repay
Close
Executive decision frame
Strong product foundation. Scale readiness and money-path hardening are the gates before live volume.
Prepared from repository architecture, security, roadmap, and graphify sources. As of 2026-06-19.

## Slide 2
Executive Summary
What leadership needs to know before production scale-up
Bhawana LMS executive platform overview
02
01
Platform purpose
Multi-tenant lending platform where LSP partners originate by API and internal teams control the loan lifecycle.
02
Current shape
Spring Boot modular monolith, React portal, PostgreSQL, Redis, S3 storage, webhooks, and async reporting.
03
Scale target
~100K loans/day, 1M+/month, and 10+ LSP tenants. Current high-volume readiness is about 32%.
04
Go-live posture
Product flows exist, but real-bank volume needs money-path safety, observability, and performance isolation first.
CEO-level takeaway
This is not a rebuild. It is a gated hardening program: protect funds movement, prove operations, then ramp partners.
Recommended decision
Endorse P0 as the hard gate before live volume and confirm cloud/region plus recovery targets.

## Slide 5
Technology Stack
Mainstream, hireable technologies with cloud-agnostic interfaces
Bhawana LMS executive platform overview
05
Backend
Java 21, Spring Boot 3.5, Spring Security, JPA, Flyway
Frontend
React 19, Vite, TypeScript, Tailwind, shadcn/Radix, Recharts
Data
PostgreSQL, Row-Level Security, Redis, S3-compatible storage
Integrations
REST + JWT, OpenAPI generated types, HMAC webhooks, SMTP, bank adapter
Testing and CI
JUnit, Testcontainers, ArchUnit, Vitest, Playwright, GitHub Actions
P0
At-scale add-on
Transaction-mode DB pooler. Mandatory because database connections bind before CPU.
OPS
At-scale add-on
Prometheus, Grafana, structured logs, and alert fan-out for production operations.
DB
At-scale add-on
Partitioning and retention for audit, idempotency, webhook, and payment growth.
SEC
At-scale add-on
Image scanning, upload AV, and dependency/SAST checks in the pipeline.
Design principle: the app depends on portable protocols: Kubernetes, PostgreSQL, Redis, S3 API, SMTP, Prometheus, and 12-factor configuration.

## Slide 6
Deployment Procedure
Controlled promotion from local development to production ramp
Bhawana LMS executive platform overview
06
1
DEV
Local full stack
Fast engineer feedback
2
TEST / UAT
Ops and partner validation
Business acceptance
3
STAGING
Prod-shaped topology
Load and noisy-neighbor tests
4
PRODUCTION
Multi-AZ, autoscaled
Controlled volume ramp
Gate 1
Green CI: tests, lint, typecheck, build
Gate 2
UAT sign-off with at least one LSP flow
Gate 3
Performance matrix and staging validation
Gate 4
P0 hardening cleared before live volume
Database migrations run as a pre-deploy Flyway job using expand -> migrate -> contract so rolling deploys remain compatible.

## Slide 7
CI/CD Pipeline and Release Controls
Every production change should be tested, traceable, reversible, and observable
Bhawana LMS executive platform overview
07
1
PR
Peer review
2
CI
Tests, lint, contract, scans
3
Build
Container image
4
Staging
Deploy and validate
5
Approval
DevOps + risk gate
6
Prod
Rolling deploy or flag flip
GOV
Controls
Architecture or API contract change -> ADR and sign-off. Behavior changes ship behind feature flags by default.
RB
Rollback
Flag flip for behavior. Previous image for bad builds. Expand/contract schema keeps prior app compatible.
SEC
Security checks
Target state includes dependency scans, SAST, container scanning, signed images, and upload AV.

## Slide 8
Operating Model and Ownership
Clear accountability across build, test, support, infrastructure, governance, and security
Bhawana LMS executive platform overview
08
1
Development
App / Platform Engineering
Backend, frontend, domain rules, OpenAPI contracts, migrations
2
Testing
Engineering + Ops UAT
Unit, integration, e2e, partner validation, release acceptance
3
Support
Ops / Support
Loan lifecycle tickets, LSP onboarding, alert triage, partner queries
4
Infrastructure
DevOps / SRE
Kubernetes, Helm, DB pooler, backups, scaling, DR
5
Governance
Architecture + DevOps
ADRs, change control, release approvals, roadmap gates
6
Security
Security / Compliance
Secrets, RBAC policy, audit, data residency, incident response
Access principle
Least privilege by default; elevated production access is time-boxed and audited.
Open operating item
Formal RACI and worker-tier on-call ownership need closure before ramp.

## Slide 9
Security Model: Permissions and Tenant Isolation
Fail closed, prove tenant scope, then allow access
Bhawana LMS executive platform overview
09
1
Authenticated principal
JWT for users and API clients; token versions enable instant revocation
2
Role and permission check
SYSTEM_ADMIN, OPS_USER, PRODUCT_ADMIN, LSP_UI_READ/WRITE, LSP_API_CLIENT
3
Tenant scope
LSP users and machines see only their tenant; internal roles can see all LSPs
4
Database enforcement
PostgreSQL RLS, tenant DB role, and fail-closed routing
5
Operational guardrails
IP allowlists, rate limits, audit events, and correlation IDs
OK
Strong control
Tenant data isolation is designed around RLS and fail-closed scoping.
FIX
Open gaps
Bank PII masking, API-client lockout, CORS config, and upload AV.

## Slide 10
Security Model: Environments, Secrets, and Pipeline
Production is separated by network, credentials, approvals, and audit trail
Bhawana LMS executive platform overview
10
1
Dev
Local data, local services, no production credentials
2
Test / UAT
Synthetic or approved test data, partner validation
3
Staging
Prod-shaped, small scale, load tests, no live borrowers
4
Production
Private networks, managed secrets, audited access only
KEY
Secrets and config
12-factor env injection from provider secret store. No secrets in images. Startup blocks placeholder secrets outside local/test.
NET
Network controls
TLS at the edge. Database, Redis, and storage remain private. WAF and coarse edge rate limits add defense in depth.
CI
Pipeline security
Target state: scan dependencies, source, containers, and partner uploads. Sign images and use private registries.

## Slide 11
Roadmap Timeline: Gated Path to Production
Relative timing is shown because source docs do not commit calendar dates
Bhawana LMS executive platform overview
11
1
Now
Functionally complete
Auth, tenancy, products, lifecycle, servicing, webhooks, MIS, audit
2
Month 0-2
P0 production blockers
DB pooler, money-path safety, payment correctness, worker split, observability
3
Month 2-4
P1 scale readiness
Reporting stream, audit retention, partitioning, webhooks, security gaps
4
Month 4-6
P2 operating maturity
Runbooks, dashboards, staging test bed, automation, cleanup
5
Gate
Bank + production ramp
ICICI integration, perf matrix, target readiness >=85%
Bank go-live condition
Real ICICI starts only after P0 money-path controls and contract tests.
Production ramp condition
Ramp after staging performance passes and readiness reaches target >=85%.

## Slide 12
Key Future Challenges and Mitigations
The main risks are known, bounded, and roadmap-backed
Bhawana LMS executive platform overview
12
TECH
Technology
Database connections bind first. Monolith maintainability and real-bank integration require disciplined boundaries.
OPS
Operations
Worker on-call, alert delivery, runbooks, DR drills, and incident response need formal ownership.
SCALE
Scalability
Audit, idempotency, webhook, payment, and reporting tables will grow fast at 100K loans/day.
BIZ
Business
API-only origination shifts partner errors into support. Compliance and data residency must stay ahead of growth.
Mitigation themes
Pooler + worker split | P0
Metrics + alert fan-out | P0/P1
Partitioning + retention | P1
Partner sandbox + clear contracts | P1
PII masking + audit controls | P0/P1

## Slide 13
Recommendation and Executive Ask
A small set of decisions unlocks a controlled production path
Bhawana LMS executive platform overview
13
1
1. Endorse the P0 gate
Do not onboard live volume until money-path safety, pool sizing, worker split, dashboard snapshots, and observability are complete.
2
2. Confirm production constraints
Choose target cloud/region with India data residency. Confirm RPO/RTO so infrastructure and DR drills are testable.
3
3. Authorize bank track
Start real ICICI integration only behind P0 safety controls and contract/reconciliation testing.
Next 90 days
Close production blockers, stand up staging validation, define RACI/on-call, complete security quick wins, then run the performance matrix for go/no-go.
Outcome: a portable, auditable, multi-tenant lending platform ready to ramp partners with controlled risk.

## Slide 14
Appendix: Source-Backed Assumptions
Reference facts behind the executive narrative
Bhawana LMS executive platform overview
14
Target volume
~100K loans/day, ~1M+/month, 10+ LSP tenants
Architecture
Spring Boot modular monolith + React SPA; PostgreSQL with RLS; Redis; S3-compatible storage
Integrations
Outbound HMAC webhooks, SMTP, bank adapter; ICICI is the target real-bank integration
Reporting
Portfolio MIS is async: request, queue, generate CSV, store, notify
Readiness
About 32% high-volume readiness; validation target >=85% before ramp
Security posture
Strong tenant-isolation foundation; open gaps include PII masking, API-client lockout, upload AV, CORS externalization
Primary sources: graphify-out/GRAPH_REPORT.md; architecture package; deployment strategy; LMS blueprint; implementation roadmap; security audit; backend/frontend build files; CI and infra configs.